|  |  |
| --- | --- |
| 18 May | Domain responsibility breakdown and work allocation |
| 22 May | 50-75% specifications by example for features ( this is going to be ongoing ) |
| 24/25 May | Peer programming and training session |
| 29 May | Contract definitions and some TDD development complete |
| 5 June | More TDD development, contract definition updates |
| 12 June | Integration testing complete |
| 15 June | Group report and presentation complete |
|  |  |